## Slide 1
IndoorApp Cloud Migration Case Study
Business Problem & Solution Overview
NovaSphere
Presented by:
Shreya Kumari
Role:
IT Project Manager (Simulation)
Date Presented:
Nov 09 2025

## Slide 2
Agenda
  Project Overview
  Problem Statement
  Business Impact
  Proposed Solution
  Migration Strategy & Approach
  Methodology (Scrum + Kanban
  Architecture (AS-IS-> TO-BE)
  Success Metrics
  Outcome & Benefits
  Risks & Metrics
NovaSphere
  Summary
  SWOT

## Slide 3
Project Overview
Back to Agenda
IndoorApp is NovaSphere’s internal booking and attendance system that originally ran on an outdated on-premise monolithic setup. This project focuses on modernizing the application by redesigning it into a cloud-ready, containerized microservices architecture using Docker and simulated AWS/Azure services. The migration was executed using a hybrid delivery model—Waterfall for planning and Scrum for development—while maintaining full PM documentation such as WBS, RAID, RACI, test plans, and go-live procedures.

## Slide 4
Problem Statement
System Reliability Failure
NovaSphere is experiencing frequent outages in IndoorApp due to its aging on-premise monolithic infrastructure.
01
Slow and Risky Deployment Cycles
02
IndoorApp requires full system downtime for every update, making deployments slow, risky, and highly error-prone.
Inability to Scale During High Usage
03
The current on-prem infrastructure cannot handle spikes in user traffic, leading to slow response times and booking failures.
Back to Agenda
4

## Slide 5
Resource
BUSINESS IMPACT
IndoorApp’s performance issues and outages created operational disruptions across NovaSphere. Employees were unable to book rooms or mark attendance on time, causing delays in meetings and daily planning. IT teams had to repeatedly fix incidents, increasing workload and reducing focus on strategic tasks. The lack of scalability and slow deployments directly impacted productivity, user satisfaction, and efficient management of workplace resources.
ROOT CAUSE ANALYSIS
  IndoorApp is built as a tightly coupled monolithic application, making updates slow and risky.
  Hosted on aging on-prem servers with limited CPU, memory, and storage capacity.
  No modularity, causing the entire app to fail when one module faces load issues.
  Manual deployments with no CI/CD pipeline, increasing error frequency.
  No scalable architecture, leading to performance drops during peak hours.
  Minimal DR (Disaster Recovery) or failover strategy, causing prolonged outages.

## Slide 6
S (Strengths) | W (Weaknesses) | O (Opportunities) | T (Threats)
IndoorApp is widely used daily across NovaSphere . Core workflows (booking, attendance) are well-defined and stable. Internal teams understand the app, reducing adoption friction. | Legacy on-prem monolithic system causes outages and delays . No modularity, making small updates risky and slow. Lacks modern tools like CI/CD, auto-scaling, and DR. | Cloud migration enables higher reliability and faster deployments. Microservices allow independent scaling of each module. Scope to introduce automation, monitoring, and cost optimization. | Ongoing outages impact employee productivity and planning. Technical debt increases maintenance cost and failure risk. Peak-hour failures reduce trust in internal IT systems.
Back to Agenda
6

## Slide 7
 | Feasibility | Cost Efficiency | Improvement in Reliability
Migrate IndoorApp to a cloud-ready containerized microservices architecture | High — uses Docker + simulated AWS/Azure (no billing) | High — free tools, no cloud spend | High — microservices reduce outages and improve stability
Implement CI/CD pipeline with automated testing and blue–green deployment | Medium — requires clear workflows but achievable | High — GitHub Actions free tier | Very High — zero-downtime releases and safer rollbacks
Introduce monitoring, logging, and disaster recovery simulation | High — monitoring can be simulated locally | Medium — minimal resources needed | High — faster incident detection and recovery
Break down monolithic modules into independent services for performance scaling | Medium — architecture redesign required | Medium — initial time investment | Very High — isolates failures and supports peak-hour scaling
Proposed Solutions
Back to Agenda
7

## Slide 8
AS-IS Architecture
Runs on a single on-prem monolithic server (web, API, DB together)
No scalability; performance drops during peak hours
Manual deployments requiring downtime
Single point of failure, no DR or redundancy
TO-BE Architecture
Containerized microservices for web, API, and supporting modules
Uses simulated AWS/Azure services for storage and integrations
CI/CD + Blue-Green deployment for faster, safer releases
Scalable, modular, and resilient with improved reliability and DR capability
Architecture
8

## Slide 9
Migration Strategy & Approach
9
The migration follows a hybrid delivery model where planning and architecture are baselined upfront and execution proceeds in iterative Scrum sprints. The strategy focuses on breaking the monolithic application into microservices, containerizing each component, and integrating them with simulated AWS and Azure services. Deployment follows a blue-green model to avoid downtime, supported by CI/CD automation, UAT cycles, and a final rollback-tested cutover.
  Re-Architect
  Containerize
  Automate
  Cutover

## Slide 10
METHODOLOGY
Waterfall (Planning Phase)
  Used for defining scope, architecture, timelines, and risks.
  Ensures clear baselines before development begins.
Back to Agenda
10
Hybrid Delivery Model
A combination of Waterfall for upfront planning and Scrum for iterative execution, supported by Kanban for operational visibility.
Scrum (Execution Phase)
  2–3 week sprint cycles for building and testing microservices.
  Daily stand-ups, sprint planning, review, and retrospective.
  Continuous integration through CI/CD pipeline.
Kanban (Operational Workflow)
  Tracks issues, blockers, and deployment checks in real time.
  Visualizes work across To Do → In Progress → Done.
  Used alongside Scrum for stability and flow.

## Slide 11
Key Risks
Key Constraints
  Service downtime during transition if components don’t integrate smoothly after containerization.
  Learning curve for cloud tools (Docker, LocalStack, Azurite) may slow early progress.
  Environment inconsistencies between local setups could cause unexpected issues.
  Delayed issue detection due to limited monitoring in the AS-IS system.
  No real cloud deployment allowed (must rely on free tools/emulators).
  Limited infrastructure capacity on local machines running containers.
  Time-bound delivery within a short simulation cycle.
  Single-person project ownership, requiring efficient prioritization and scoping.

## Slide 12
SUCCESS METRICS
Technical Success Metrics
  Zero-downtime cutover achieved through Blue–Green deployment.
  Stable performance under simulated peak load with separate containers.
  Successful rollback test, ensuring recovery within minutes.
Process & Delivery Metrics
  All planned user stories completed within the sprint timeline.
  100% UAT pass rate for critical booking and attendance flows.
  CI/CD pipeline executed build–test steps without failures.
Business-Level Metrics
  Reduced outages and improved daily system availability.
  Faster deployment cycles, moving from manual to automated.
  Improved reliability and user confidence in IndoorApp.
Back to Agenda
12

## Slide 13
OUTCOME
IndoorApp’s migration resulted in a stable, scalable microservices architecture with automated CI/CD processes and zero-downtime release capability. The system now performs reliably during peak hours, reduces IT operational load, and enhances user experience, strengthening IndoorApp’s readiness for future growth.
Stable microservices setup
Automated deployments
Verified rollback + DR
Improved reliability & user experience
01
02
03
04

## Slide 14
Summary
IndoorApp now runs on a modern, scalable architecture with automated, zero-downtime deployments.
Operational risks and outages have reduced significantly.
The system is fully prepared for future enhancements and integrations.
  Modernized
  Automated
  Scalable
  Reliable